**WEEKLY** **STATUS** **REPORT** **(WSR)** [Week of October 23]

**TO:** [Ben Cavenagh, Samantha Wright, Kat Nasci, Lauren Hanneman, Billy Thomas]

**FROM:** [Samantha Wright-Documentation Lead]

**SUBJECT:** Status report for week [10/23]

1. **RED** **FLAGS:** None
2. **ISSUES:** None

**III.** **ACCOMPLISHMENTS** **(dates):**

October 23- We met with the client as a team with everyone accounted for to discuss the wireframe. Client addressed minimal concerns with the GUI and just wanted a few lines to be removed. We also gave them an update on what we are doing currently, some of our goals for the next few weeks and an overall timeline of our priorities.

October 25- A past EPICS student met with us to guide us in how we can pull data from Firebase with our code in React. He helped us prioritize what were tangible goals for the end of the semester. Sent out information to the client regarding the conference to see the screening process ourselves.

*
* **IV.** **ACTION** **ITEMS** **FOR** **FOLLOWING** **WEEK** **(dates):**
* Have more functionality in the web application (i.e. have an actual form ready even if it is not pushing data to Firebase yet)
* Make sure we are capturing all documentation and the entire process so that future groups can enter the project as informed as possible.
* Register for the Kidney Screening Downtown IUPUI on November 11