**WEEKLY STATUS REPORT (WSR)**

10/6/14

**TO:** Tanaka, Eric, Dr. Linos, Chris

**FROM:** Jon Hennette

**SUBJECT:** Status report for week 9/29/14-10/6/14

1. **RED FLAGS:** They sort of know what they want but not entirely. Also as of right now we are just trying to find open source projects that they might be able to use
2. **ISSUES:** Just attempting to find an open source project that covers as much requirements for them as possible while still being a decent program
3. **ACCOMPLISHMENTS (dates):**

10/1/14

* Met with Chris at WFYI and got a better idea of what they want

10/6/14

* Meeting amongst our group after doing research on different open source projects to see which one might be the best.

1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):**

* Find the best fit project for WFYI (all members)
* Possibly another meeting (set up by Eric, most likely all members again)
* Continue research/possibly start testing one out for WFYI (all members)