**WEEKLY STATUS REPORT (WSR)**

1/22/16

**TO:** Jackson O’Brien, Jordyn Hoepner, Amanda Hashimoto, Sarah Dale, Peter Reilly

**FROM:** Mariah Post

**SUBJECT:** Status report for week 1/18/16 – 1/22/16

1. **RED FLAGS:** none
2. **ISSUES:** No functionality for saving new patient information; Confusion with early segues
3. **ACCOMPLISHMENTS (1/18/16 – 1/22/16):**

1/19/15

* Discussed project with Dr. Linos
* Demonstrated XCode features including adding elements to the Storyboard and connecting elements to a Swift file

1/21/15

* Met with clients
1. **ACTION ITEMS FOR FOLLOWING WEEK (1/25/16 – 1/29/16):**
* Build web page (Mariah Post)
* Meet with Jacob for Search Bar help (Mariah Post)
* Research and progress on GUI (Peter Reilly)
* Add “Save” button in New Patient View Controller (All Team Members)
* Begin work for “New Visit” (All Team Members)
	+ Create Parse Tables for storing patient medical history
* Complete “Login” functionality (All Team Members)