**WEEKLY STATUS REPORT (WSR)**

1/31/16

**TO:** Jackson O’Brien, Jordyn Hoepner, Amanda Hashimoto, Sarah Dale, Peter Reilly

**FROM:** Mariah Post

**SUBJECT:** Status report for week 1/25/16 – 1/29/16

1. **RED FLAGS:** Discontinuation of Parse
2. **ISSUES:** none
3. **ACCOMPLISHMENTS (1/25/16 – 1/29/16):**

1/26/16

* Met with Jacob to discuss future Search Bar help
* Planned for “New Visit” data storage on Parse

1/28/16

* Built web page
* Discussed discontinuation of Parse and its affect on future work
1. **ACTION ITEMS FOR FOLLOWING WEEK (2/1/16 – 2/5/16):**
* Add “Save” button in New Patient View Controller (All Team Members)
* Begin work for “New Visit” (All Team Members)
	+ Create Parse Tables for storing patient medical history
* Complete “Login” functionality (All Team Members)
* Add Spanish translation information into table on Parse