**WEEKLY STATUS REPORT (WSR)**

2/8/16

**TO:** Jackson O’Brien, Jordyn Hoepner, Amanda Hashimoto, Sarah Dale, Peter Reilly

**FROM:** Mariah Post

**SUBJECT:** Status report for week 2/1/16 – 2/5/16

1. **RED FLAGS:** none
2. **ISSUES:** Must agree on design for adding visits
3. **ACCOMPLISHMENTS (2/1/16 – 2/5/16):**

2/2/16

* Decided upon continuing with the Parse platform
* No group meeting – Members asked to tour Parse and review prototype Storyboard layout and subsequent code

2/4/16

* Brainstormed design for “New Visit” segue
  + Discussed separate segues from “New Visit” button and “Waiting List” table view cells
* Listed information to be displayed for check-in and consult with physician
* Created Parse table for “New Visit”

1. **ACTION ITEMS FOR FOLLOWING WEEK (2/8/16 – 2/12/16):**

* Create possible layout for “Purpose of Visit” (Sarah)
* Add Spanish translation information into table on Parse (Amanda)
* Add controller for “New Visit” (All Team Members)
  + Research and implement Scroll View
* Add “Save” button in New Patient View Controller (All Team Members)
* Complete “Login” functionality (All Team Members - Future)