**WEEKLY STATUS REPORT (WSR)**

2/22/16

**TO:** Jackson O’Brien, Jordyn Hoepner, Amanda Hashimoto, Sarah Dale, Peter Reilly

**FROM:** Mariah Post

**SUBJECT:** Status report for week 2/15/15 – 2/19/15

1. **RED FLAGS:** none
2. **ISSUES:** none
3. **ACCOMPLISHMENTS (**2/15/15 – 2/19/15**):**

2/16/16

* Gained segue functionality for “New Visit” controller

2/18/16

* Sent client email
* Attempted to add code to pass information in segue from “New Visit” button to “New Visit” controller
* Split into two groups: those working on Language Toggle and those working on “New Visit” functionality
1. **ACTION ITEMS FOR FOLLOWING WEEK (2/22/15 – 2/26/15):**
* Readdress plan for storing patient visit information
* Add “Save” button in New Patient View Controller (All Team Members)
* Complete “Login” functionality (All Team Members - Future)