**WEEKLY STATUS REPORT (WSR)**

2/28/16

**TO:** Jackson O’Brien, Jordyn Hoepner, Amanda Hashimoto, Sarah Dale, Peter Reilly

**FROM:** Mariah Post

**SUBJECT:** Status report for week 2/22/16 – 2/26/16

1. **RED FLAGS:** none
2. **ISSUES:** none
3. **ACCOMPLISHMENTS (**2/22/16 – 2/26/16**):**

2/23/16

* No class meeting
* Received update from client on iPad ordering

2/25/16

* Attempted to add code to pass information in segue from “New Visit” button to “New Visit” controller
* Worked on “Login” functionality
	+ Met with Dr. Linos for “Login” help
* Completed Spanish toggle for Main Dashboard
1. **ACTION ITEMS FOR FOLLOWING WEEK (2/29/16 – 1/4/16):**
* Add “Save” button in New Patient View Controller (All Team Members)
* Complete “Login” functionality (All Team Members - Future)