**WEEKLY STATUS REPORT (WSR)**

2/12/16

**TO:** Jackson O’Brien, Jordyn Hoepner, Amanda Hashimoto, Sarah Dale, Peter Reilly

**FROM:** Mariah Post

**SUBJECT:** Status report for week 2/8/16 – 2/12/16

1. **RED FLAGS:** none
2. **ISSUES:** none
3. **ACCOMPLISHMENTS (**2/8/16 – 2/12/16**):**

2/9/16

* Decided on course of action for adding “New Visit” controllers
* Researched drop downs, checkboxes, radio buttons, and picker views

2/11/16

* Added controller for “New Visit”
	+ Attempted to gain segue functionality
* Added Spanish translation information into table on Parse
1. **ACTION ITEMS FOR FOLLOWING WEEK (2/15/15 – 2/19/15):**
* Add code to pass information in segue from “New Visit” button to New Visit View Controller (All Team Members)
* Add “Save” button in New Patient View Controller (All Team Members)
* Complete “Login” functionality (All Team Members - Future)