**WEEKLY STATUS REPORT (WSR)**

3/20/16

**TO:** Jackson O’Brien, Jordyn Hoepner, Amanda Hashimoto, Sarah Dale, Peter Reilly

**FROM:** Mariah Post

**SUBJECT:** Status report for week 3/14/16 – 3/18/16

1. **RED FLAGS:** none
2. **ISSUES:** none
3. **ACCOMPLISHMENTS (**3/14/16 – 3/18/16**):**

3/15/16

* Added code to pass information in segue from “New Visit” button to “New Visit” controller – Jackson O’Brien
* Began organizing layout of “Patient Detail” controller
* Met with Jacob Scheib – Mariah Post

3/17/16

* Completed “Login” functionality
* Worked on Spanish translation

1. **ACTION ITEMS FOR FOLLOWING WEEK (3/21/16 – 3/25/16):**

* Add “Save” button in New Patient View Controller (All Team Members)
* Begin work on “Search” functionality (Mariah Post)
* Finish “static” translations on Dashboards