**WEEKLY STATUS REPORT (WSR)**

3/27/16

**TO:** Jackson O’Brien, Jordyn Hoepner, Amanda Hashimoto, Sarah Dale, Peter Reilly

**FROM:** Mariah Post

**SUBJECT:** Status report for week 3/21/16 – 3/25/16

1. **RED FLAGS:** none
2. **ISSUES:** none
3. **ACCOMPLISHMENTS (**3/21/16 – 3/25/16**):**

3/22/16

* Continued organizing layout of “Patient Detail” controller – Jackson O’Brien, Peter Reilly
* Began work on “Search” functionality – Mariah Post
* Finished “static” translations on Dashboards - Jordyn Hoepner, Amanda Hashimoto
* Finished tab view translations in “Medication Inventory” – Sarah Dale

3/24/16

* Met with client
1. **ACTION ITEMS FOR FOLLOWING WEEK (3/28/16 – 4/1/16):**
* Add “Save” button in New Patient View Controller (All Team Members)
* Add all changes into single Xcode file
* Organize tables in Parse