**WEEKLY STATUS REPORT (WSR)**

4/3/16

**TO:** Jackson O’Brien, Jordyn Hoepner, Amanda Hashimoto, Sarah Dale, Peter Reilly

**FROM:** Mariah Post

**SUBJECT:** Status report for week 3/28/16 – 4/1/16

1. **RED FLAGS:** none
2. **ISSUES:** System Errors – Unable to continue migration to single file
3. **ACCOMPLISHMENTS (**3/28/16 – 4/1/16**):**

3/22/16

* Began adding all changes into single Xcode file
* Continued organizing layout of “Patient Detail” controller – Jackson O’Brien, Peter Reilly
* Continued work on “Search” functionality – Mariah Post

3/24/16

* Ran software updates

1. **ACTION ITEMS FOR FOLLOWING WEEK (4/4/16 – 4/8/16):**

* Add “Save” button in New Patient View Controller (All Team Members)
* Add all changes into single Xcode file
* Organize tables in Parse
* Complete “Search” functionality – Mariah Post