**WEEKLY STATUS REPORT (WSR)**

4/17/16

**TO:** Jackson O’Brien, Jordyn Hoepner, Amanda Hashimoto, Sarah Dale, Peter Reilly

**FROM:** Mariah Post

**SUBJECT:** Status report for week 4/11/16 – 4/15/16

1. **RED FLAGS:** none
2. **ISSUES:** none
3. **ACCOMPLISHMENTS (**4/11/16 – 4/15/16**):**

4/12/16

* Fixed errors in single Xcode file
* Added changes to medication inventory – Sarah Dale
* Began work on Final Dossier

4/14/16

* Added all changes into single Xcode file
* Continued work on Final Dossier
* Began organizing tables in Parse

1. **ACTION ITEMS FOR FOLLOWING WEEK (4/18/16 – 4/22/16):**

* Organize tables in Parse
* Add “Save” button in New Patient View Controller (All Team Members)
* Complete “New Visit” functionality for both Check-In/Triage and Consult
* Begin work on “Prescription” functionality
* Complete “Search” functionality – Mariah Post
  + Lowest priority