**WEEKLY STATUS REPORT (WSR)**

4/10/16

**TO:** Jackson O’Brien, Jordyn Hoepner, Amanda Hashimoto, Sarah Dale, Peter Reilly

**FROM:** Mariah Post

**SUBJECT:** Status report for week 4/4/16 – 4/8/16

1. **RED FLAGS:** none
2. **ISSUES:** Outlet Connection Errors – Unable to complete migration to single file
3. **ACCOMPLISHMENTS (**4/4/16 – 4/8/16**):**

4/5/16

* Continued adding all changes into single Xcode file
* Continued organizing layout of “Patient Detail” controller – Jackson O’Brien, Peter Reilly

4/7/16

* Continued adding all changes into single Xcode file
  + Simulation Errors
* Continued work on “Search” functionality – Mariah Post

1. **ACTION ITEMS FOR FOLLOWING WEEK (4/11/16 – 4/15/16):**

* Fix errors in single Xcode file
  + Add changes to medication inventory – Sarah Dale
* Add “Save” button in New Patient View Controller (All Team Members)
* Complete “New Visit” functionality for both Check-In/Triage and Consult
* Begin work on “Prescription” functionality
* Organize tables in Parse
* Complete “Search” functionality – Mariah Post
  + Lowest priority