**Weekly Status Report (WSR)**

[3/20/2016]

**To:** [Barkdull, Heath; Hendricks, Amy; Linos; Panos]

**From:** [Barkdull, Heath]

**Subject:** Status report for week [3/14 to 3/21]

1. **Red Flags:** Time is running out and we lost a few weeks of work while traveling with the bands.
2. **Issues:** Website hasn’t been started yet and needs finished before project can proceed forward
3. **Accomplishments:**
	1. None – Travelling with the bands
4. **Action Items for following week:**
	1. Begin website prototype
	2. Meet and plan out which features we think are realistically deliverable in the first iteration