**Weekly Status Report (WSR)**

[3/27/2016]

**To:** [Barkdull, Heath; Hendricks, Amy; Linos; Panos]

**From:** [Barkdull, Heath]

**Subject:** Status report for week [3/21 to 3/28]

1. **Red Flags:** Database is proving difficult to work with
2. **Issues:** Database is proving difficult to work with and we need to get server space for the theatre department
3. **Accomplishments:** 
   1. Created a list of deliverable functions
   2. Created a list of stretch functions if we finish early
   3. Made significant progress on Website
4. **Action Items for following week:**
   1. Figure out the database
   2. Create functions from controls for the website
   3. Get everything working to deliver a product by 4/11