**WEEKLY STATUS REPORT (WSR)**

10/31

**TO:** Team, Professor Linos

**FROM:** Alex Sottile

**SUBJECT:** Status report for week 10/31-11/4

1. **RED FLAGS:** none
2. **ISSUES: none at the moment**
3. **ACCOMPLISHMENTS (dates):**

10/24

* Downloaded and ran NGINX, a server for the website to run on localhost.
* Chris began working on implementing the calendar controller
* Alex began working on the input form for the volunteer information
* Austin continued working on the content and front-end look of the website
* Jordan began working on styling the front end

10/26

* Finished input form HTML layout
* Finished “home page” for our website
* Continued building calendar

1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):**

* 11/2 – Finish building calendar
* 11/2 – Begin linking webpages together, begin working on and testing calendar functionality.