**WEEKLY STATUS REPORT (WSR)**

[3/22/17]

**TO:** [Epics team, COPHS team member and Dr. Linos]

**FROM:** [James and Patrick]

**SUBJECT:** Status report for week [3/20 – 3/22]

1. **RED FLAGS:**
2. **ISSUES:** See separate uploaded word document for issues in app discovered during simulation on 3/20.
3. **ACCOMPLISHMENTS:**

Friday 3/17/17

* Adjusted log-in screen to make user friendly
* Add keyboard ‘return key’ functionality on log-in page
* Received code from Dr. Linos that implements the camera
* Fixed code so we can scroll passed “d” on check-in page

Monday 3/20/17

* Completed simulation with COPHS team
1. **ACTION ITEMS FOR FOLLOWING WEEK:**

 \*Will discuss tasks as a group in class and delegate from there\*

* Begin working on issues demonstrated during simulation
* Implement auto-format/auto-size
* UI/UX Overhaul
* Fix search bar functionality
* Patient Profile Picker – connect camera function to database
* Update Swift 2 to Swift 3
* Stop Rotation during use
* Continue testing app to find where bugs occur
* Create statistic functionality