**WEEKLY STATUS REPORT (WSR)**

[3/27/17]

**TO:** [Epics team, COPHS team member and Dr. Linos]

**FROM:** [James and Patrick]

**SUBJECT:** Status report for week [3/22 – 3/27]

1. **RED FLAGS:**
2. **ISSUES:** See google doc with priority based issues.
3. **ACCOMPLISHMENTS:**

Friday 3/24/17

* Fixed disconnect between app and back end regarding chief of complaint (purpose of visit)
* Fixed bug re: adding new medication – changed variable from true to false in “patient view controller”
* Figured out how to connect back end to pharmacy page
* Wrote code to save photograph to iPad

1. **ACTION ITEMS FOR FOLLOWING WEEK:**

\*will discuss remaining issues on google doc as a group and delegate in class\*

Other items include:

* Finish implementing auto-format/auto-size
* UI/UX Overhaul
* Fix search bar functionality
* Patient Profile Picker – connect camera function to database
* Update Swift 2 to Swift 3
* Stop Rotation during use
* Continue testing app to find where bugs occur
* Create statistic functionality