**WEEKLY STATUS REPORT (WSR)**

9/25/2017

**TO:** Abigale Wynn, Daniel Williams

**FROM:** Ryan Graham

**SUBJECT:** Status report for week 9/18

1. **RED FLAGS:** none
2. **ISSUES:** none
3. **ACCOMPLISHMENTS:**

9/18/2017

* Both WSR’s are uploaded to the WordPress (Abigale)
* Worked on getting the Github set up with the code from last semester

9/20/2017

* Installed Telec Fiddler and have it working (Ryan)
* Have the all the code available from last semester
* Determined long-term goals to work towards for the website that are listed on Trello
1. **ACTION ITEMS FOR FOLLOWING WEEK:**
* Fix map visibility so that entire US shows (Abigale Wynn)
* Looking to fix coloring for US map (Daniel Williams)
* Finding decimal value errors and fix percentages (Ryan Graham)