**WEEKLY STATUS REPORT (WSR)**

10/30/2017

**TO:** Abigale Wynn, Daniel Williams

**FROM:** Ryan Graham

**SUBJECT:** Status report for week 9/23/2017

1. **RED FLAGS:** None
2. **ISSUES:** None
3. **ACCOMPLISHMENTS:**

* VISUAL STUDIO IS FINALLY RUNNING 10/25
* GITHUB IS FINALLY UPDATING 10/25
* Map page debugged 10/23
* Map resize pushed 20/23

1. **ACTION ITEMS FOR FOLLOWING WEEK:**

* Finalize colors match different graphics(Daniel)
* Begin exploring options for legend (Ryan and Abigale)