**WEEKLY STATUS REPORT (WSR)**

[2-5-2018]

**TO:** [Domenics O’Neill, Panos Linos]

**FROM:** [Ryan Perkins]

**SUBJECT:** Status report for week [1-29-18/ 2-5-18]

1. **RED FLAGS:** [Awaiting response from Collegian’s Digital Editor to arrange an initial meeting.]
2. **ISSUES: [**The research is still being done to determine the ideal backend database to use with the Xamarin plug-in.

Also, the GUI is still in rough design, this can be finalized during our meeting with the Collegian.]

1. **ACCOMPLISHMENTS (dates):**

1-31-18

* Ryan was selected as Team Lead, and Domenics was selected as Lead Developer.

2-5-18

* Email exchange began with the Collegian’s Digital Editor.
1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):**
* Hold meeting with the Digital Editor, Team, and Dr. Linos.(Ryan and Domenics)
* Choose Database Backend software. (Domenics)
* The framework GUI can be laid out using wire frameworks in a rough manner, in order to give the client something tangible.