**WEEKLY STATUS REPORT (WSR)**

2/19/18

**TO:** Rachel Burke, Dillon O’Donovan, Gabbi Forsythe, Dr. Panos Linos, Michele Venable

**FROM:** Rachel Burke

**SUBJECT:** Status report for week 2/19/18

1. **RED FLAGS:**
	* We are still unfamiliar with the languages used to work on this project – i.e. HTML5, CSS, React, etc.
2. **ISSUES:**
	* We are working on learning and developing a feel for the languages used to write this project.
		1. We are receiving help from David on 2/21 during class.
	* We have not been able to successfully run the program.
		1. The link that hosts the project does not work or there is a missing module.
		2. We have contacted Billy from last semester’s group about this issue and are meeting on 2/19.
3. **ACCOMPLISHMENTS (dates):**

2/12/18

* Contacted David and Billy about the project.
	+ We asked David for help with React
	+ We asked Billy for help with getting the program working.

2/14/18

* We met with Michele onsite at the National Kidney Foundation and went over objectives for the project as well as received information for upcoming Kidney Check Days.
1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):**
* Meet with David 2/21 – Gabbi and Dillon
* Meet with Billy 2/19 – Full Team