**WEEKLY STATUS REPORT (WSR)**

[2-12-18]

**TO:** [Domenic O’Neill, Zach Horrall, and Panos Linos]

**FROM:** [Ryan Perkins]

**SUBJECT:** Status report for week [2-5-18/2-12-18]

1. **RED FLAGS:** [Establishing data uploading method.]
2. **ISSUES: [**Familiarizing ourselves with “Ink to Code” to establish UI]
3. **ACCOMPLISHMENTS (dates):**

2-9-18

* Completed First Face-to-Face meeting with Zach and The Collegian.

2-12-18

* Began prototyping UI designs and layouts.

1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):**

* Begin Wire-Framework (Domenic and Ryan)
* Research Data entry methods (Domenic)
* Research other collegiate newspaper applications