**WEEKLY STATUS REPORT (WSR)**

2/19/2018

**TO:** Dr. Linos, Mary, Caleb, Megan, Alex, Patrick Bags

**FROM:** Patrick

**SUBJECT:** Status report for week 2/12 – 2/18

 **• RED FLAGS:**

None

**• ISSUES:**

None

**• ACCOMPLISHMENTS (2/12 – 2/18):**

 2/12

 - Discussed trip decision

 - Went over application in depth with team members who haven’t seen it before

 - Began statistic functionality prototype

 2/14

 - Continued statistic functionality prototype

 - Added Tumor and Lice as options on the diagnosis page

 2/17

 - Dominican Republic trip CHE (Community Health Education) training day

 **• ACTION ITEMS FOR FOLLOWING WEEK (2/19 – 2/25):**

1. Take team picture when everyone is healthy and present
2. Finalize website
3. Continue statistic prototype
4. Update code base to newest swift syntax
5. Continue completion of minor fixes on the action list