**WEEKLY STATUS REPORT (WSR)**

3/26/2018

**TO:** Dr. Linos, Mary, Caleb, Megan, Alex, Patrick Bags

**FROM:** Patrick

**SUBJECT:** Status report for week 3/19 – 3/25

**• RED FLAGS:**

None

**• ISSUES:**

Having some difficulty working through toolbar issue. Plan to meet with Dr. Linos on Wednesday 3/28 to sit down and look at it together**.**

**• ACCOMPLISHMENTS (3/19 – 3/25):**

3/19

- Progress on statistics functionality

- Progress on making certain inputs mandatory

- Progress on toolbar issues

3/21

- Functional Query for number of patients on statistic page!

- Query works for ‘today,’ ‘this week’ and ‘overall’

- Progress on making certain inputs mandatory

- Progress on toolbar issues

- Simulation scheduled with COPHS students for Friday, April 13th

**• ACTION ITEMS FOR FOLLOWING WEEK (3/26 – 4/1):**

1. Continue work on statistic functionality
2. Fix toolbar issues – these are inhibiting the other bug fixes
3. Addition of tumor and lice to diagnosis – solve formatting issue
4. Make certain inputs mandatory as detailed by COPHS team
5. Add unwind segues from certain view controllers to make for smoother UX
6. Add alert saying that information was saved to avoid redundant saves and for smoother UX