**WEEKLY STATUS REPORT (WSR)**

4/9/18

**TO:** Rachel Burke, Dillon O’Donovan, Gabbi Forsythe, Dr. Panos Linos, Michele Venable

**FROM:** Rachel Burke

**SUBJECT:** Status report for week 4/9/18

1. **RED FLAGS:**
2. **ISSUES:**
	* We continuing to work on learning and developing a feel for the languages used to write this project.
		1. Sean Gibbens will continue to meet with us on Wednesdays to help us with this issue.
		2. We overwrite information in Firebase because we do not have a unique id other than date currently for the personal info form
3. **ACCOMPLISHMENTS (dates):**

4/2/18

* + Successfully pushed, pulled, and committed in BitBucket as a team for the first time – Full Team
	+ Became able to update information sent to Firebase from the screening results stations - Dillon
	+ Changed the colors and formatting of the app to make it easier to read – Gabbi
	+ Updated the app to match the personal info and test screening forms – Rachel and Gabbi

4/3/18

* + Changed the spacing of the tab links at the top of the app to make the formatting more appealing - Rachel
	+ Changed the input type for the state to be a dropdown box that allows users to select a state they live in and have it successfully save to Firebase - Rachel
	+ Readjusted the formatting of the pages to make the form even more easy to read and seem more logical - Rachel

4/4/18

* + Met with Sean and added him to the BitBucket – Full Team
	+ Adjusted size and format of the radio buttons and labels- Gabbi
	+ Added a post screening form and the .css to the app - Dillon
	+ Moved node modules into git ignore to remove push, pull, and merge conflicts between team members – Sean
	+ Added textboxes for the “Other” options on the personal info screening form and save information in Firebase - Rachel
1. **ACTION ITEMS FOR FOLLOWING WEEK:**
* Be able to save multiple personal screening forms to the firebase
* Let Sean know if we need his help next week
* Add pre-screening form
* Either make the stations their own tabs or figure out how to fix the collapsing animation work correctly on the tabs