**WEEKLY STATUS REPORT (WSR)**

4/16/18

**TO:** Rachel Burke, Dillon O’Donovan, Gabbi Forsythe, Dr. Panos Linos, Michele Venable

**FROM:** Rachel Burke

**SUBJECT:** Status report for week 4/16/18

1. **RED FLAGS:**
2. **ISSUES:**
	* We overwrite information in Firebase because we do not have a unique id other than date currently for the personal info form
3. **ACCOMPLISHMENTS (dates):**

4/9/18

* + Sent Michele an email with the host link to view the current version of the project and remind her about the final presentations in Robertson – Gabbi
	+ Created a form for the signature consent form, and began researching ways to install a signature panel and store them into the firebase – Rachel
	+ Created the prescreening form and enabled it to save to the firebase - Dillon

4/11/18

* + Sent Michele an email with an updated version of the host link and asked her what kind of forms they would like to be returned when pulling from the firebase
	+ Began creating final presentation
1. **ACTION ITEMS FOR FOLLOWING WEEK:**
* Work on the final presentation
* Figure out how to get a signature panel to function in our application
* Save multiple unique entries in the database on the same date
* Try pulling from the firebase into the app – waiting on Michele