**WEEKLY STATUS REPORT (WSR)**

4/9/2018

**TO:** Dr. Linos, Mary, Caleb, Megan, Alex, Patrick Bags

**FROM:** Patrick

**SUBJECT:** Status report for week 4/2 – 4/8

**• RED FLAGS:**

None

**• ISSUES:**

None

**• ACCOMPLISHMENTS (4/2 – 4/8):**

4/2

* Fixed back button/toolbar issue!!! Removed the “please wait” functionality on the login screen because this was throwing off the view controller stack. Pushed to master.
* Progress on hypertension and diabetes stats – working through accessing “Purpose Of Visit” array from patient object
* Identified alignment issue when user clicks button to access prescription table and then goes back
* Created new branch to begin working on Storyboard renovation

4/3

* Removed unused “PatientMedInfoTableList” view controller

4/4

* Progress on hypertension/diabetes stats
* Added labels and text fields/views to “NewPatientViewController” for height (separate for feet and inches), weight and allergies
* Wrote corresponding code to add text input from these fields to new patient objects
* Began work on Check-In Table search bar

**• ACTION ITEMS FOR FOLLOWING WEEK (4/9– 4/15):**

* Simulation with COPHS students this Friday 4/13 at 4:30pm
* Finalize hypertension and diabetes statistics to demonstrate at simulation
* Collect iPads from Dr. Devine and download current app onto them for simulation
* Finalize the new check-in process on the app for simulation
* Work on check-in search bar functionality