**WEEKLY STATUS REPORT (WSR)**

2/25/19

**TO:** Abby Craig, Dave Purdum, Panos Linos, David Emmerling, Walker Demel , Cal Ormanovich

**FROM:** Sam Badovinac

**SUBJECT:** Status report for week 2/18/19 – 2/25/19

1. **RED FLAGS:** None
2. **ISSUES:** None
3. **ACCOMPLISHMENTS (dates):**

2/19/19

* Met with the client for a progress report
* Mapped out UML diagram for the software

2/21/19

* Connected Node.js to mySQL server on local machine
* Updated the CSS on the login and main pages to look a lot better
1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):**
* Start working on the logic behind the pages (Sam and Dave)
* Send out the survey(Abby and David)
* Work on the styling of the homepage (Cal and Walker)