**WEEKLY STATUS REPORT (WSR)**

2/11/19

**TO:** Abby Craig, Dave Purdum, Panos Linos, David Emmerling, Walker Demel , Cal Ormanovich

**FROM:** Sam Badovinac

**SUBJECT:** Status report for week 2/4 – 2/11

1. **RED FLAGS:** None
2. **ISSUES:** We are working on figuring out how the application is going to be formatted
3. **ACCOMPLISHMENTS (dates):**

2/5/19

* Our group, along with Dr. Linos, met with the client to talk more in depth about what she wanted this application to do.

2/7/19

* Put together a list of requirements for the project and sent it to client for confirmation
* Started wireframing
* Started putting together a survey for healthy horizons users to get more information on what they want to see
1. **ACTION ITEMS FOR FOLLOWING WEEK (2/11 – 2/15):**
* Start working on a login page and get a database going (Dave and Sam)
* Finish Survey (Abby and David)
* Learn CSS and html (Sam, Dave, Walker, and Cal)