**WEEKLY STATUS REPORT (WSR)**

2/18/2019

**TO:** Abby Craig, Dave Purdum, Panos Linos, David Emmerling, Walker Demel , Cal Ormanovich

**FROM:** Sam Badovinac

**SUBJECT:** Status report for week 2/11/19 - 2/18/19

1. **RED FLAGS:** None
2. **ISSUES:** None
3. **ACCOMPLISHMENTS (dates):**

2/12/19

* Set up node.js and GitHub on developer’s machines
* Mapped out survey

2/14/19

* Mapped out database schema
* Learned about how we can use CSS to style our page
* More work on survey

1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):**

* Connect to database through node.js (Sam and Dave)
* Send out survey (Abby and David)
* Meet with client for progress report (All members)