**WEEKLY STATUS REPORT (WSR)**

10/13/19

**TO:** Dave Purdum, Dalton Morzos Panos Linos, Earl Gill, Alex Kuhn Catherine Bain

**FROM:** Nick Ruddell

**SUBJECT:** Status report for week 10/13/19-10/19/19

1. **RED FLAGS: None**
2. **ISSUES:** 
   * 1. **Need more cleaning and finishing touches.**
     2. Need to figure out how to calculate the point values.
3. **ACCOMPLISHMENTS (dates):**

10/14/19:

* WFYI Sprint 1 Presentation.
* Post Sprint 1 meeting…
* Decided we need clearer goals for Sprint 2.
* Figured out which template language we need to use to input data. (EJS) – Embedded java script

10/16/19

* Nate came in and helped us setting our website up on Azure.
* Worked with EJS to try to format our navigation bar on website.

1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):** (10/21, 10/23)

10/21/19:

* Translate all of our html pages into EJS.
* Make steps for hosting website on Azure.
* More cleaning and finishing touches

10/23/19

* TBD based off of previous tasks on Monday.