**WEEKLY STATUS REPORT (WSR)**

10/21/19

**TO:** Dave Purdum, Dalton Morzos Panos Linos, Earl Gill, Alex Kuhn Catherine Bain

**FROM:** Nick Ruddell

**SUBJECT:** Status report for week 10/21/19-10/25/19

1. **RED FLAGS: None**
2. **ISSUES:** 
   * 1. **Need more cleaning and finishing touches.**
     2. **NEED to figure put submission process. Currently nothing happens when you press submit.**
3. **ACCOMPLISHMENTS (dates):**

10/21/19:

* Fixed and finished point calculation page
* Fixed the CSS on the prize page
* TEMPLATE language that wasn’t expected, but is not totally needed
* Use EJS for formatting the navigation bar and Prize page.

10/23/19:

* Cleaned up CSS in general
* Added more contrast to the submit button
* Changed the color of when you highlight over nav bar from grey.
* Fixed alignment on checkboxes (Prize Page)

1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):** (10/21, 10/23)

10/28/19:

* Change prize page checkboxes to radio buttons
* Add a “take me back” button when trying to submit with not enough points to get a prize.
* Create congratulations page with a summary of their performance.

10/30/19:

* Show indication about current tier level on points page (“Only x more points until gold!”)
* Create a 404 page and redirect invalid urls to there.