**WEEKLY STATUS REPORT (WSR)**

10/27/19

**TO:** Dave Purdum, Dalton Morzos Panos Linos, Earl Gill, Alex Kuhn Catherine Bain

**FROM:** Nick Ruddell

**SUBJECT:** Status report for week 10/27/19-11/1/19

1. **RED FLAGS: None**
2. **ISSUES:**
	* 1. **Need more cleaning and finishing touches.**
		2. **NEED to figure put submission process. Currently nothing happens when you press submit.**
3. **ACCOMPLISHMENTS (dates):**

10/28/19:

* Worked on finalizing the database to guarantee it works.
* Wrote some queries in Java Script.
* Creating templates to make files simpler
* Cleaned up a few coding mistakes

10/30/19:

* Standardized the data format that we are going to use to transfer data back and forth.
* Learning Node JS
* Formulate the data structure
1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):** (10/21, 10/23)

11/4/19:

* Create a 404 page to redirect invalid urls to.
* Show indication about current tier level on points page.

11/6/19:

* Change prize page checkboxes to radio buttons.
* Create congratulations page with a summary of their performance.