**Weekly Status Report**

**Project:** Butler Theater

**Team Members:** Eromo Aligbe, Maya Grandstaff, Kameron Leisure,

Geralyn Miller, and Sam Royal

**Week Of:** December 2 - 6

**Completed:**

* Got front-end application off of locally hosted device and onto Thomas.Butler.edu
* Began working on connecting front-end to database
* Created Sprint 3 presentation

**Road Blocks:**

* Need to finish connecting front-end to database

**To Do:**

* Front-end and database connection
* Create and finalize poster and final presentation