* Dr. Walton Questions
	+ I never sent it out to anyone to trial run because it was near the end of the semester and finals got in the way.
	+ Next Step:
		- Priority #1: Butler Login \*\*\* so its stored centrally and they can do it anywhere.
			* Dr. Walton wants a login specifically to login and sign out anywhere.
		- Priority #2: Better user interface
			* Priority #3: Calendar interface\*\*\*
			* If there are specific weekly goals, you enter them every Friday ect.
			* Week? Month? Day?
		- Priority #4: Administrative Tools
			* Semester challenges\*\*
* Feedback:
	+ No one has piloted the new version yet, want someone to try it out
	+ Most important step is that they want something they can use.
	+ Get them a usable product
	+ advance from there, want a better user interface, next steps -> add administrative tools.