**WEEKLY STATUS REPORT (WSR)**

2/24/2020

**TO:** Panos, Andrew, Zach, Tim

**FROM:** Brianna

**SUBJECT:** Status report for week of the 24th of February

1. **RED FLAGS:** None at the moment
2. **ISSUES:** We cannot install the plugin on wordpress to add a messaging system until I have full administrator access to the website, but that should be remedied soon.
3. **ACCOMPLISHMENTS (dates):**

Sprint 2

* We have a new version of the wireframe with the order of the different things changed, as per Panos’ suggestions
* We have the wire frames for the projects and affiliates pages, and are working on the other pages
* We have a new epics logo on the wireframe using the half bulldog face
* We have permission to use a version of the butler bulldog logo
1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):**
* Continue to wireframe the other pages of the website
* Get full administrator access to the epics website so that we can install the messaging plugin
* Get permission to modify the butler logo into the half bulldog face that we were thinking of using for the new epics logo
* Add team picture to team page
* Make the powerpoint for the sprint recap