**WEEKLY STATUS REPORT (WSR)**

2/10/2020

**TO:** Dave Purdum, Catherine Bain, Ryan Graham, Davis Botta, Kenny Burton, Travis Miller

**FROM:** Nick Ruddell

**SUBJECT:** Status report for week 2/10/20 – 2/14/20

1. **RED FLAGS:** None
2. **ISSUES:** EMAILING Nate.
3. **ACCOMPLISHMENTS:**

2/10:

* Met with client and determined the goals for this semester.
* (Refer to client meeting notes section on EPICS website)
* Added tasks to the trello board so we can start fixing a few things.

2/12:

* Discussed the route we want to take this semester and set priorities with specific goals.
* Email Nate in IT and discuss incorporating Auth0 to the website.
* Still learning CSS and java script
* Insert prizes into the database
* Updated Trello board after talking to client.
1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):**
* Continue learning CSS and java script
* Work with Nate from Butler IT in incorporating Auth0 into the website. This will allow butler users to be able to login with their credentials.