**WEEKLY STATUS REPORT (WSR)**

2/17/2020

**TO:** Dave Purdum, Catherine Bain, Ryan Graham, Davis Botta, Kenny Burton, Travis Miller

**FROM:** Nick Ruddell

**SUBJECT:** Status report for week 2/17/20 – 2/21/20

1. **RED FLAGS:** None
2. **ISSUES:** None
3. **ACCOMPLISHMENTS:**

2/10/2020:

* Continue learning CSS and java script.
* Dave worked with Nate over the weekend and got a Butler my SQL server set up for Healthy Horizons.
* Worked with CSS to fix progress bar on the home menu.
* Nate was here to help Ryan and Catherine understand Auth0.
* Brainstormed ideas on how to incorporate a calendar interface.
* Took group photo

 2/12/2020:

* Brainstormed Ideas on how to incorporate a calendar interface.
* Added colors to the status section of website. (Silver, Gold, Plat)
* Discussed the whole class on what calendar interface we will create.
* Connected the prize page with the database. We can now update prizes in the database, and it updates on the website.
1. **ACTION ITEMS FOR FOLLOWING WEEK (2/24/20-2/28/20):**
	* Email Dr. Walton with proposal for new calendar interface.
	* Send email to Spanish department to start translating website
	* Pick calendar interface and start working towards developing that.