**WEEKLY STATUS REPORT (WSR)**

March 30, 2020

**TO:** Andrew Nesler, Steven Nirenberg, Grace Maynard, Gwen Spencer, & Dr. Panos

**FROM:** Justin Rice

**SUBJECT:** Status report for week 3/30/20 – 4/05/20

1. **RED FLAGS:** N/A
2. **ISSUES:** Adding post-types and fields to WordPress site. Reconstructing database on Wordpress VM to ease bridging into UI. Requires further database construction and collaboration with client regarding specific garment attributes and datatypes.
3. **ACCOMPLISHMENTS (dates):**

3/09/20

* Gave Sprint #2 Presentation

3/11/20

* Met with Nate Parthenheimer & Co-worker to go over how to add post-types & fields to WordPress Site.

1. **ACTION ITEMS FOR FOLLOWING WEEK (3/30 – 4/05):**

* Create child-theme for WordPress (Grace, Gwen, & Justin)
* Complete ERD diagram and associated code (Steven & Andrew)
* Finish adding post-types & fields (Grace, Gwen, & Justin)