**WEEKLY STATUS REPORT (WSR)**

3/2/2020

**TO:** Dave Purdum, Catherine Bain, Ryan Graham, Davis Botta, Kenny Burton, Travis Miller

**FROM:** Nick Ruddell

**SUBJECT:** Status report for week 3/2/20 – 3/7/20

1. **RED FLAGS:** None
2. **ISSUES:** the number of steps that go into setting up Auth0.
3. **ACCOMPLISHMENTS:**

2/26/2020:

* Spring 2 presentations.

3/2/2020:

* Still trying to understand how to set up Auth0. Spring 2 presentations.
* Wrote new calendar interface code on paper over the weekend.
	+ Need to type and implement the paper code.
* Wrote needed functions for calendar interface.
* Created new java script files, the functions are in there and are written with comments.
1. **ACTION ITEMS FOR FOLLOWING WEEK (3/2/20-3/7/20):**
	* Pick calendar interface and start working towards developing that.
	* Email Dr. Walton with proposal for new calendar interface.
	* Work to fix database calculations based on number of times a submission.
	* Type and implement the code written on paper.
	* Stay up to date with Dr. Lucchi-Riester in the Spanish department regarding translation of the website.