**WEEKLY STATUS REPORT (WSR)**

April 13, 2020

**TO:** Grace Maynard, Gwen Spencer, Andrew Nesler, Steven Nirenberg, & Dr. Linos

**FROM:** Justin Rice

**SUBJECT:** Status report for week 4/13/20 – 4/19/20

1. **RED FLAGS:** N/A
2. **ISSUES:** N/A
3. **ACCOMPLISHMENTS (4/6 – 4/12):**

4/8/20

* Worked with Nate Partenheimer to identify the best route for implementing an API into out system.
1. **ACTION ITEMS FOR FOLLOWING WEEK (4/13 – 4/19):**
* Continue working on WordPress theme layout (Gwen & Grace)
* Continue researching API (Andrew & Steven)
* Finish ERD diagram & Database layout (Andrew)
* Work on Sprint 4 Presentation (All)
* Work on the final report & presentation (All)
* Work on project poster (Justin)