**WEEKLY STATUS REPORT (WSR)**

April 6, 2020

**TO:** Gwen Spencer, Grace Maynard, Steven Nirenberg, Andrew Nesler, & Dr. Linos

**FROM:** Justin Rice

**SUBJECT:** Status report for week 4/06/20 – 4/12/20

1. **RED FLAGS:** N/A
2. **ISSUES:** Reaching out to Meghan (Client) to discuss some questions that we had for her.
3. **ACCOMPLISHMENTS (3/30/20 – 4/05/20):**

4/01/20

* Made child theme
* Identified path to meshing our ideas and project

1. **ACTION ITEMS FOR FOLLOWING WEEK (4/06 – 4/12):**

* Assigning tasks for poster (Everyone)
* Working on meshing Wordpress & SQL database (Andrew & Steven)
* Building rest API for Wordpress site (Andrew & Steven)
* Editing child theme on WordPress (Gwen, Grace, & Justin)