**WEEKLY STATUS REPORT (WSR)**

4/20/2020

**TO:** Dave Purdum, Catherine Bain, Ryan Graham, Davis Botta, Kenny Burton, Travis Miller

**FROM:** Nick Ruddell

**SUBJECT:** Status report for week 4/20/20 – 4/25/20

1. **RED FLAGS:** None
2. **ISSUES:** Received the wrong tutorial for Auth0, so we are a little behind.
3. **ACCOMPLISHMENTS:**

4/20/2020:

* Worked on Final Presentation PP
* Worked on Final Presentation Report
* Worked on Poster
* Worked on Administrative page/Submit button

4/23/2020:

* Sent a working link to the website to our client for testing.
* Worked on Final Presentation PP
* Worked on Final Presentation Report
* Worked on poster
* Still working on Auth0

1. **ACTION ITEMS FOR FOLLOWING SEMESTER:**
   * Work on Final Presentation PP
   * Work on Final Presentation Report
   * Work on Poster for final presentation.
   * Need to finish sliders in the database
   * Need to finish Frontend
   * Add hooks to database
   * Auth0 (It just takes a while)
   * Final Presentation (Thursday)