**WEEKLY STATUS REPORT (WSR)**

October 12, 2020

**TO:** Sam Nakis, Lauren Turnbull, Andrew Nesler, Megan Wiegand & Dr. Panos Linos

**FROM:** Erica Sommerfeld

**SUBJECT:** Status report for week October 5th

1. **RED FLAGS:** N/A
2. **ISSUES:** Get permission from client to use plugin that has an annual cost
3. **ACCOMPLISHMENTS (10/5 – 10/11):**

October 5, 2020

* Discussed strategies for moving forward and regrouped as a team
* Made sure everyone could access the backend of the project

October 7, 2020

* Found a new plugin (WooCommerce) we could use. Benefits include:
	+ Limits the challenges of building an API
	+ Allows client to easily edit items for rent
	+ Would allow us to start entering data earlier than expected
1. **ACTION ITEMS FOR FOLLOWING WEEK (10/12 – 10/19):**
* Meeting with client to discuss new plugin (everyone)
* Begin working on sprint presentation #2 (everyone)
* Create account for Megan to access the backend (Andrew)
* Talk to Butler IT to see if they have licensing for WordPress so cost for plugin will be reduced (Andrew)