**WEEKLY STATUS REPORT (WSR)**

[10/26/20]

**TO:** [David Fugate, Lucas Johnson]

**FROM:** [Blake Robbins]

**SUBJECT:** Status report for week [10/19-10/26]

1. **RED FLAGS:** [list any critical issues that may result in serious work interruption/suspension]
   * None
2. **ISSUES: [**listany pending problems that the team is working on]
   * Still awaiting response from John Armitage
3. **ACCOMPLISHMENTS (10/19-10/26):**

10/19

* Continued working to understand TypeScript and use SPHTTPClient.
* Began working on Sprint 2 presentation.

10/21

* Made major breakthrough with SharePoint API.
* Functional buttons now operational on testbench.
* Created separate webparts for Front Desk and Volunteer views.

1. **ACTION ITEMS FOR FOLLOWING WEEK (10/26-11/2):**

* Add separate point modifiers on WebPart: Food and clothing pounds (David)
* Implement a separate list for different bin numbers to be filled (Blake)
* Complete transition from testbench onto SharePoint Site (Lucas)
* Begin discussing action plan for Phase 2: implementation to ClientTrack (All)