**WEEKLY STATUS REPORT (WSR)**

[11/2/20]

**TO:** [David Fugate, Lucas Johnson]

**FROM:** [Blake Robbins]

**SUBJECT:** Status report for week [10/26-11/2]

1. **RED FLAGS:** [list any critical issues that may result in serious work interruption/suspension]
   * None
2. **ISSUES: [**listany pending problems that the team is working on]
   * Running into the issue of finding different resources
   * A few bugs, one causing double submission
3. **ACCOMPLISHMENTS (10/26-11/2):**

10/26

* Met with HVAF representatives to discuss progress and receive feedback.

10/28

* Gave Sprint 2 presentation
* Added separate point modifiers on WebPart: Food and clothing pounds
* Implemented a separate list for different bin numbers to be filled

1. **ACTION ITEMS FOR FOLLOWING WEEK (11/2-11/9):**

* Find a more efficient way for page refresh. (David)
* Figure out bugs in code. (Lucas)
* Complete transition from testbench onto SharePoint Site (Lucas and Blake)