**WEEKLY STATUS REPORT (WSR)**

2/15/21

**TO:** [All team members and other recipients]

**FROM:** Andrew Nesler

**SUBJECT:** Status report for week 2/15/21

1. **RED FLAGS:** potential issues with bookings requirement within WooCommerce implementation
2. **ISSUES:** significant front end development needed
3. **ACCOMPLISHMENTS (dates):**

2/10/21

* Address problems with WooCommerce and explore potential workarounds or alternative approaches to creating a database and website inventory management for the client

2/15/21

* Fixed the search bar to stay at the header of the webpage
* Added products page and return to products page buttons
* Created sprint presentation slides and practiced for presentation
1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):**
* Talk to Nate, explore options with Sylius and how to load app to existing VM instance (scheduled for Wednesday) (Andrew)
* Keep up with EPICS paperwork (WSR, website, presentation)
* Edit style of woocommerce navigation buttons and search bar to match Butler Style guide (Colton & Steven)
* Clean up homepage and products page (Colton & Steven)

$ wget http://getcomposer.org/composer.phar

$ php composer.phar create-project sylius/sylius-standard project

$ cd project

$ yarn install

$ yarn build

$ php bin/console sylius:install

$ php bin/console server:start

$ open http://localhost:8000/