**WEEKLY STATUS REPORT (WSR)**

2/22/21

**TO:** [All team members and other recipients]

**FROM:** Andrew Nesler

**SUBJECT:** Status report for week 2/22/21

1. **RED FLAGS:** Same bookings feature conflicts with clients needs
2. **ISSUES:** Search bar could be better attached to header, learning curves with elementor
3. **ACCOMPLISHMENTS (dates):**

2/17/21

* Get everyone on the same page
* Begin developing in WP environment
* Address new issues within WP environment
* Fixed minor issues on product and home pages

2/22/21

* Matching theme to butler style guide: Cart, search submit and some other minor details (Colton)
* Back to products button

1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):**

* Match website theme to buter style guide (colton)
* Organize intro products page to accommodate all possible garment attributes, which will redirect to a new gallery based on that selection
* Clean up homepage, redirect shoppers to product page

Notes for Sylius install:

$ wget http://getcomposer.org/composer.phar

$ php composer.phar create-project sylius/sylius-standard project

$ cd project

$ yarn install

$ yarn build

$ php bin/console sylius:install

$ php bin/console server:start

$ open http://localhost:8000/