**WEEKLY STATUS REPORT (WSR)**

[3/29/2021]

**TO:**

Dalton Morzos

Kameron Leisure

Adam Crozier

Chloe Makdad

Grant Bryant

Grant Hurn

Sasha Grigortsuk

Audrey Marjamaa

**FROM:** Dalton Morzos

**SUBJECT:** Status report for week 3/29/2021

* **RED FLAGS: N/A**
* **ISSUES:** Is the algorithm in its current state any good? Do we know it gives good groups?
* **ACCOMPLISHMENTS (dates):**

Date1

* Front end begins work on getting user data
* Algorithm finished, begin integrating

Date2

* Algorithm cannot be integrated directly, waiting on determining connection
* Begin connection design
* **ACTION ITEMS FOR FOLLOWING WEEK (dates):**
* Front end learning typescript
* Backend validating and testing algorithm once data received